**Omitted/Abounded User stories:**

When a user story is omitted it’s better to:

* If not started : move it to the product backlog and replace it with other stories with the same points
* If started : Close it and move it to the product backlog, take other stories with the remaining points
* If finished : close it , move it to the product backlog and reduce the scope

**First Iteration (Sprint 0)**

* As we don’t have a previous velocity we will prepare a maximum of stories in order to do the maximum possible in order to generate our first velocity to use in the first sprint.
* This velocity will allow us to know the exact number of stories to be engaged on for the next sprints. We will have more or less a correct velocity after 4 to 5 iterations.
* Definition Of Done: *the definition of Done will vary between after finishing all tasks of Dev done or* *Automation review depending on the task nature.*
  + In general
    - functional tasks will need an automation
    - Technical tasks will not need it
  + But the rule is to specify for each story as a comment if they need an automation or not
    - We will identify this according to team members in coordination with the product owner.