## Slide 1: Project name Sprint Team Report
01 01 2017
Mehdi TAZI – tazimehdi.com

## Slide 2: Project name - Review
Completed stories : XX SP
  U.S [NAME/NUMBER] : XX SP
  U.S [NAME/NUMBER] : XX SP
  U.S [NAME/NUMBER]: XX SP
Development done stories: XX SP
  Under Automation : XX SP
    U.S [NAME/NUMBER] : XX SP
  Under Testing: XX SP
    U.S [NAME/NUMBER] : XX SP
Uncompleted stories : XX SP
    U.S [NAME/NUMBER] : XX SP
    U.S [NAME/NUMBER] : XX SP
Mehdi TAZI – tazimehdi.com

## Slide 3: Project name - Review
U.S in a blocking status :
  Check which of the follow US need to be reopened :
  U.S [NAME/NUMBER] : description of US 31
  U.S [NAME/NUMBER] : description of US 30
  U.S [NAME/NUMBER] : Regression on US 14
Mehdi TAZI – tazimehdi.com

## Slide 4: Project name - BurnUp Chart
XX Story points has been developed
XX Story points has been developed and tested
XX% of the objective achieved (C.F next page)
Scope bigger than velocity
Chart: BurnUp Chart
| init | Mon:27 | Tue:28 | Wed:29 | Thu:30 | Fri:1 | Mon:4 | Tue:5 | Wed:6 | Thu:7 | Fri:8
Scope | 19.5 | 19.5 | 19.5 | 19.5 | 19.5 | 19.5 | 19.5 | 19.5 | 19.5 | 19.5 | 19.5
Expected Done | 0 | 1.95 | 3.9 | 5.85 | 7.8 | 9.75 | 11.7 | 13.65 | 15.6 | 17.55 | 19.5
Dev Done | 0 | 0 | 3 | 3 | 6 | 6 | 6 | 6 | 15 | 15
U.S Done | 0 | 0 | 0 | 0 | 1 | 1 | 1 | 2 | 11 | 11
Velocity | 17.76 | 17.76 | 17.76 | 17.76 | 17.76 | 17.76 | 17.76 | 17.76 | 17.76 | 17.76 | 17.76
Mehdi TAZI – tazimehdi.com

## Slide 5: Project name - Current BurnDown Chart (Hours)
Comment 1 :
Comment 2 : ex  We didn't reach the scope neither the velocity
  Reason 1
  Reason 2
Mehdi TAZI – tazimehdi.com

## Slide 6: Project name - Stories And Bugs
Chart: 
| Stories | Bugs
U.S and Bug DONE | 15 | 0
Mehdi TAZI – tazimehdi.com

## Slide 7: Project name - Velocity
We Achieved XX SP / Day ( or per Sprint )
Our new velocity is : XX SP / Day ( or per Sprint )
Chart: Real Velocity Chart
| Sprint 3 | Sprint 4 | Sprint 5 | Sprint 6 | Sprint 7 | Sprint 8
Velocity | 0.81 | 0.83 | 0.81 | 0.69
Mehdi TAZI – tazimehdi.com

## Slide 8: Project name - Objective
  Next Objective : Sprint n + 1
    Estimated Productivity : ≃ XX Days
    Average Velocity : XX SP / Day => ≃ XX SP / Iteration
    1 SP ≃ XX Hours
    Remains to be done : XX SP
    New Stories : XX SP
    Bonus : XX SP
Mehdi TAZI – tazimehdi.com

## Slide 9: Project name - Retrospective
Current improvements status
  Improvement 1 : Status 1
  Improvement 2 : Status 2
    XX % reason 1
    XX% reason 2
Goals :
The three next improvements to focus on :
  Improvement 1 : Status 1 (responsible 1)
  Improvement 2 : Status 2 (responsible 2)
  Improvement 3 : Status 3 (responsible 3)